## 1.1 Test Approach

The high-level test approach for Buggy car URL functional UI testing will be as follows:

**Identify testing type**

* A manual functional testing approach will be taken to test Buggy car URL. This will include running all the approximately test cases.
* UI testing will be performed with testers exploratory testing skill.
* Cross browser testing would be done to include edge, chrome and firefox.
* Responsive testing for mobile pages would be taken in different bowser.
* Look and feel testing will be done as per testers experience.

Integration testing, system,

**Smoke and regression Testing:**

Manual test scripts will be executed across the environment to verify the deployment has been successful, and the environment is working as expected.

**Non-Functional Testing:**

NFR testing might be required to ensure performance of pages with load testing.

**Document Risk & Issues**

No specific requirement for the functionality of each page and fields.

Walk through session has not been conducted to know tester what has been developed for what reason.

No access to previous testing result done on other environment.

**Environment**

No other environments testing result can be shared to tester

**Assumption**

Tester having knowledge of URL UI and responsive testing.

## 1.2 Defect Management

Defects identified during the functional Test phase will follow the Defect Severity and Priority Levels.

Defects will be raised in email in the first instance.

Test Manager Meetings will continue throughout test execution to monitor test progress and defect management. Where further information, discussion or requirement clarification is necessary for a specific defect, Defect Meetings will be arranged as required with the appropriate member.